ICEGATE

1. Home page

- Home page created

- The header section is implemented – design of header section is implemented

- Latest news on header is implemented

- Menu section is also created except child menus and menus pages – Design of menu section is implemented except child menus and its functionality

- Banner section functionality is also created except design – Design implemented

- National Portal for Indian Customs section functionality is created except design – Design implemented

- Our Services section functionality is created except design – Design implemented partially (Some part of it is still pending for design)

- Awards and Recognitions section functionality is created except design – Design implemented

- footer section Get in touch with us, some icons list and menus are listed and design is also implemented – Design implemented

Note: The design is implemented for firefox and chrome only. Mobile design is still in progress. The design and other detail still not getting so creating replica of  “https://icegate.gov.in”

Next week plan

- Implement design for all the section and test on bowser and test on all the bowser with mobile. - Work in progress

- Create Sub-menu pages – Work in progress

- Creating user registration

- Creating User Dashboard

Questions: How will we verify the IceGate ID licence? Are we verify with any third party tool or from our database?